SALTY RETREATS

Lead Magnet Web App

Master Handoff Document

READ THIS FIRST

This is the routing document. Individual spec files live alongside it in the project folder.

Version 1.0  |  February 9, 2026

Status: Polish & Launch Sprint (MVP exists, needs hardening)

Stack: Next.js  |  SerpAPI  |  GoHighLevel  |  Stripe  |  Meta + Google Pixels

# 1. How to Use This Document

FOR THE AI CODING TOOL (Cursor / Claude Code): Read this document FIRST for context, decisions, and architecture overview. Then reference the individual spec files in this folder for detailed implementation. Do NOT rebuild features from scratch. The MVP is functional. Your job is to harden, fix known issues, and bring to production quality.

This document contains three things:

- Confirmed product decisions (what to build and why)

- Known issues and algorithm fixes needed

- Open questions Nate must answer before those features ship

Individual spec files in this folder contain the detailed technical implementation for each feature. This document tells you WHAT was decided. The specs tell you HOW to build it.

# 2. Project Overview

## 2.1 What This App Does

A lead magnet web app for SALTY Retreats that provides real value in exchange for lead data. Four core features:

| Feature | Status | Priority |
| --- | --- | --- |
| Retreat Quiz (10 questions) | Built, needs algorithm fixes | P0 - Ship blocker |
| Flight Finder (SerpAPI) | Fully functional, needs UX tweaks | P0 - Ship blocker |
| Price Comparison (DIY vs SALTY) | Built for 5 destinations | P1 - Polish |
| Trip Planner (itinerary + AI) | Built but deprioritized | P2 - V2 feature |

## 2.2 Confirmed User Flow

- Landing page with intro and CTA to start quiz

- 10-question retreat quiz (swipeable cards)

- Lead capture gate AFTER quiz, BEFORE results (3 fields: First Name, Email, WhatsApp Number)

- Results page: Single best match as hero + 'Also Consider' section with 1-2 alternatives

- Two CTAs from results: 'Book This Trip' (to saltyretreats.com) OR 'Find Flights' (stays in app)

- Flight Finder: Departure city input (also captured for GHL profile enrichment)

- Price Comparison: Accessible from nav, no gate required

## 2.3 Target User & Goals

Primary (80%): Warm leads who follow SALTY on IG or have visited the website

Secondary (20%): Cold traffic from paid ads (potential future use)

Primary goal: Drive retreat bookings

Secondary goal: Capture leads for GHL nurture sequences

# 3. Spec File Index

These files should be in the same project folder. Reference them for detailed implementation specs.

| File | Contains | When to Reference |
| --- | --- | --- |
| ARCHITECTURE.md | Full app architecture, component tree, API routes, data models, design tokens | First read after this doc. Core reference for everything. |
| Retreats_FAQ_Jan_26.md | All retreat dates, pricing, inclusions, room types, SALTY Meter scores | Accurate retreat data for quiz matching + display |
| SALTY_RETREAT_REFERENCE_UPDATED.md | SALTY philosophy, Meter system, workout types, retreat structure | Understanding what SALTY is and how retreats work |
| SALTY_Brand_Strategy.md | Brand archetypes, voice, positioning, audience | Brand voice for all microcopy and UI text |
| SALTY_STYLE_GUIDE_COPYWRITING.txt | Detailed writing rules, good/bad examples | Writing any user-facing copy in the app |

IF SPECIFIC FEATURE SPECS DON'T EXIST AS SEPARATE FILES: The quiz algorithm, flight search config, and data models are all documented in ARCHITECTURE.md. Extract relevant sections from there. The conversation that produced this handoff also generated detailed specs for the matching algorithm that should be in the codebase (check /lib/matching.ts or similar).

# 4. Confirmed Product Decisions

These decisions are FINAL. Do not revisit.

## 4.1 Lead Capture

| Decision | Answer |
| --- | --- |
| Gate placement | AFTER quiz completion, BEFORE showing results |
| Fields | 3 fields: First Name, Email, WhatsApp Phone Number |
| City capture | NOT on lead form. Auto-captured from Flight Finder departure city input |
| WhatsApp format | Phone number input field (not click-to-chat) |
| One-time capture | User only enters info once across all features |
| Data destination | GoHighLevel (needs setup from scratch) |

## 4.2 Quiz Results Display

| Decision | Answer |
| --- | --- |
| Display format | Single best match (hero) + 'Also Consider' with 1-2 alternatives |
| NOT ranked list | No match percentages shown (causes analysis paralysis) |
| Why section | 2-4 'Why this matches you' reasons from score breakdown |
| CTAs | 'Book This Trip' (to saltyretreats.com) + 'Check Flights' (in-app) |
| Bookable only | Only show retreats currently taking bookings |

## 4.3 Flight Finder

| Decision | Answer |
| --- | --- |
| Data source | SerpAPI (Google Flights) - connected and returning real results |
| Fallback | Deep-link to Google Flights with pre-filled params |
| Alliance filter | YES - Star Alliance, SkyTeam, Oneworld |
| Airports | Retreat airport + nearby alternates (e.g., SJO + LIR for Costa Rica) |

## 4.4 Deprioritized for V2

- Trip Planner (itinerary builder with AI suggestions) - built but not shipping in v1

- Quiz retake flow

- Browser geolocation for auto-detecting departure city

# 5. Known Issues & Required Fixes

All identified during product audit. P0 items are ship blockers.

## 5.1 Quiz Algorithm Fixes

CRITICAL: Budget Question Creates False Mismatches

Budget ranges (under $2K, $2-2.5K, $2.5-3K, $3K+) don't align with actual pricing tiers. A $3,400 retreat in dorm costs $2,099. Algorithm gives 100 if budget fits, degrades harshly otherwise. Filters people OUT of retreats they can afford.

RECOMMENDED FIX (pending Nate Q1): Replace with 'room preference' question: private room / shared / dorm / flexible. Maps directly to price tiers without false mismatches.

CRITICAL: Region Filter Is Binary Kill Switch

Picking 'Europe' only gives 0 to every non-European retreat (15% of total score). Combined with narrow dates, great matches score terribly.

FIX: Soften region scoring. Match = 100, Non-match = 40-50 (not 0), 'Surprise me' = 80.

MODERATE: Date Score of 0 Too Harsh

Non-matching months get 0. Should degrade: exact match = 100, adjacent month = 60, two months away = 30, 'Flexible' = 80.

MODERATE: Must-Haves at 10% Weight Feel Weak

If 'surfing is a must-have' and a retreat has no surf, 10% penalty isn't enough. Pending Nate's decision on fix (Q2).

LOW: Solo Traveler Question Not in Scoring

Collected but not scored. All SALTY retreats are solo-friendly so it's not a differentiator. Likely just for GHL profiling. Confirm and either remove from scoring or use for personalized 'why' copy.

# 6. Open Questions (Nate Must Answer Before Sprint)

Each question blocks specific implementation. Answer these, update this doc, then begin the sprint.

## 6.1 Quiz & Results

| # | Question | Options | Blocks |
| --- | --- | --- | --- |
| Q1 | Replace budget question with room preference? | A) Softer scoring B) Room preference C) Remove entirely D) Widen ranges | Algorithm fix |
| Q2 | Must-haves: should they disqualify? | A) Increase to 20-25% B) Keep 10% + hard penalty C) Rename to nice-to-haves | Algorithm fix |
| Q3 | Non-bookable retreats in results? | A) Hidden B) Greyed + waitlist C) Shown but marked | Results UI |
| Q4 | Pass match scores to GHL? | Yes/No | GHL schema |
| Q5 | Quiz retakes update GHL? | A) Overwrite B) Append C) Only if higher | GHL integration |

## 6.2 Flight Finder

| # | Question | Options | Blocks |
| --- | --- | --- | --- |
| Q6 | Compare all retreats at once or one at a time? | A) All simultaneously B) One at a time C) Default to match, option to compare | Search UX |
| Q7 | Default date window? | A) Exact dates B) +/-1 C) +/-2 D) User toggles | Search params |
| Q8 | Round-trip or one-way? | A) Round trip B) One-way segments C) Both | SerpAPI queries |
| Q9 | SerpAPI monthly query limit? | Check plan. Each search x dates x retreats = many calls | Caching strategy |

## 6.3 GHL Integration

| # | Question | Needed | Blocks |
| --- | --- | --- | --- |
| Q10 | Pipeline/workflow structure | Stages, tags, custom fields | Entire GHL setup |
| Q11 | API key + webhook endpoints | Credentials from Sabhi or Nate | API connection |
| Q12 | What data pushes to GHL? | Lead data + quiz + match + flights? | Data schema |

# 7. Retreat Data Reference

Must be accurate in the app. Cross-reference Retreats_FAQ_Jan_26.md for full details.

| Retreat | Dates | Airport(s) | EB Price Range | Status |
| --- | --- | --- | --- | --- |
| Sri Lanka - Island Tides | Feb 12-21, 2026 | CMB | $1,999-$2,699 | Bookable |
| Panama - City to Sea | Mar 14-22, 2026 | PTY | TBA | Bookable |
| Morocco - Beyond the Dunes | May 16-23, 2026 | AGA / RAK | $1,999-$3,199 | Bookable |
| Sicily - Endless Summer | Aug 9-16, 2026 | CTA | $2,099-$3,399 | Bookable |
| El Salvador - Mar de Flores | Nov 21-28, 2026 | SAL | $1,949-$2,699 | Bookable |
| Costa Rica v4 | Jan 9-16, 2027 | SJO + domestic | $1,949-$2,399 | Bookable |

SALTY Meter Scores (Adventure / Culture / Party / Sweat / Rest / Group Size)

| Retreat | Adv | Cul | Party | Sweat | Rest | Group |
| --- | --- | --- | --- | --- | --- | --- |
| Sri Lanka | 10 | 8 | 5 | 6 | 6 | 5 |
| Panama | 7 | 8 | 7 | 7 | 6 | 7 |
| Morocco | 9 | 10 | 4 | 7 | 5 | 3 |
| Sicily | 3 | 8 | 9 | 9 | 4 | 7 |
| El Salvador | 5 | 9 | 7 | 8 | 3 | 3 |
| Costa Rica v4 | 7 | 6 | 2 | 7 | 9 | 5 |

# 8. Integration Requirements

## 8.1 GoHighLevel

- Status: Needs setup from scratch

- Push: First Name, Email, WhatsApp, Departure City, Quiz answers, Matched retreat

- Trigger: POST to /api/leads/capture (currently logs to console)

- Pipeline definition: Pending Q10

## 8.2 Tracking Pixels

- Google + Meta pixels on all pages

- Events: quiz_start, quiz_complete, lead_capture, flight_search, book_click, comparison_view

## 8.3 SerpAPI

- Connected and functional

- Needs caching strategy to manage API call volume

- Fallback: deep-link to Google Flights with pre-filled params

# 9. V1 Success Metrics

Track these from day one to evaluate whether the app is working:

- % quiz completions (started vs finished all 10 questions)

- % lead form submissions (quiz completers who give their info)

- % click 'Book This Trip' or 'View Retreat' from results

- % use Flight Finder tool

- % visit Price Comparison page

- Lead-to-booking conversion rate (tracked in GHL)

# 10. Production Checklist

Ship Blockers (P0)

- Fix quiz algorithm (Section 5 issues 1-3 minimum)

- Resolve open questions Q1-Q5

- GHL integration connected and sending data

- Google + Meta pixels installed and firing

- Mobile responsive (iOS Safari + Android Chrome)

- Lead form validation (email format, phone format, required fields)

- All retreat data accurate and current

- Error states handled (API failures, empty results, network)

Polish (P1)

- Loading states for flight search

- Flight search caching

- Price comparison data verified

- OG tags + social sharing cards

- 404 and error pages styled

# 11. Notes for the AI Coding Tool

- Nate is non-technical. Explain decisions in plain language.

- This was vibe-coded. Expect inconsistencies. Clean up, don't judge.

- Do NOT rebuild from scratch. Harden what exists.

- When you hit a decision not in this doc or the specs, ASK before choosing.

- Show progress incrementally. Nate wants to see and react.

- Quiz matching algorithm is highest-risk. Test with realistic user profiles.

- Brand voice matters in EVERY piece of UI copy. Reference SALTY_STYLE_GUIDE_COPYWRITING.txt.

THE MOST IMPORTANT THING: This app must feel GOOD to use. It's a lead magnet for a brand built on fun and community. If the UX feels clinical, corporate, or like generic SaaS, it's wrong. Every interaction should feel like SALTY is helping a friend plan something exciting.